# SPECIAL CONDITIONS

- CONTENTS

These conditions amplify and supplement, if necessary, the General Conditions governing the Contract. Unless the Special Conditions provide otherwise, those General Conditions remain fully applicable. The numbering of the Articles of the Special Conditions is not consecutive but follows the numbering of the Articles of the General Conditions. In exceptional cases, and with the authorisation of the appropriate Commission departments, other clauses may be added to cover specific situations.

Article 2	Language of the Contract

2.1	The language used shall be English.

Article 4	Communications

- 4.1	Any written communication relating to this Contract between the Contracting Authority and/or the Project Manager, on the one hand, and the Contractor on the other must state the Contract title and identification number, and must be sent by post, fax, e-mail or by hand.

For the Contracting Authority:

| Name: | Ms. Emine Döğer Acting PAO - CFCU Director | (Project Manager) |
| --- | --- | --- |
| Address: | Eskişehir Yolu 4.Km 2180 Cadde No: 63 C-Blok 06510 Söğütözü, Ankara, Turkey |  |
| Telephone: | +90 312 295 49 00 |  |
| Fax: | +90 312 286 70 72 |  |
| e-mail: | pao@cfcu.gov.tr |  |

For the Contractor:

| Name: |  |
| --- | --- |
| Address: |  |
| Telephone: |  |
| Fax: |  |
| e-mail: |  |

For the Beneficiary:

| Name: |  |
| --- | --- |
| Address: |  |
| Telephone: |  |
| Fax: |  |
| e-mail: |  |

Article 7	Supply of documents

The documents to be supplied are defined separately for each item in the Technical Specifications.

The Contractor shall also submit the documents listed below in the table to Contracting Authority and Beneficiary according to the specified delivery time. The Contractor is responsible for the timely distribution of the documents, their completeness and language accuracy. All documentation shall be in English and Turkish languages.

The document list is preliminary and it may be amended after the contract signature.

| Documentation required with the supply |  |  |
| --- | --- | --- |
| No. | Description | Terms |
| 1 | Time schedule | One week after the contract signature |
| 2 | Training programme | 16 weeks after contract's signature |
| 3 | Technical and Engineering documentation* | with the shipment (the details are listed below) |
| 4 | Technical Drawings | As specified in Article 14 of Special Conditions |

## *Technical and Engineering documentation:

Each equipment/instrument/system shall be provided with technical and engineering documentation) comprising at least the following information:

- Detailed contact information of the manufacturer, e.g., name, address, telephone, fax, e-mail address;

- Operation and maintenance manuals for the equipment including inter alia a checklist for operating instructions and restrictions, schematic electrical diagrams, parts list with specifications and a troubleshooting guide.

- Operation manuals for the software;

- Calibration certificates;

- Operating instructions/ user manuals;

- Weight and dimensions of the instrument;

- Power supply (batteries) requirements.

A general outline of the system which shows the working mechanism with a graphic shall also be provided in hardcopy and softcopy in delivery in the implementation period.

Contractors will also submit ISO 9001 and Service Place Competence Certificates of the manufacturing company (or equivalent certificate) and Highways Type Approval Certificates (or equivalent certificate) for vehicles to be delivered at the stage of inspection to the Contracting Authority.

Article 8	Assistance with local regulations

## The applicable tax and customs arrangements are the following:

The European Commission and Republic of Turkey have agreed in IPA Framework Agreement on 11.07.2008 (this FWA adopted as law by Turkish Parliament no: 5824) on 03 December 2008, which  has been put into force by the government decree, no 2008/14450 that was published in Official Gazette (complementary version) no: 27090, dated 24 December 2008.) to fully exonerate the following taxes: Value Added Tax (VAT), Special Consumption Tax (SCT), Motor Vehicle Tax, Special Communication Tax, and/or taxes of equivalent effect, stamp or registration duties or any other charge having equivalent effect. Please refer to the articles 25&26 of the Framework Agreement and the Communiqués issued by:

- The Ministry of Finance (MoF) thereto for further information, especially for exemption scope and implementation procedure, which are available at the MoF’s website at: http://www.gib.gov.tr/index.php?id=1055.

- The Ministry of Customs and Trade (MoCT) thereto for further information, especially for facilities extended for customs clearance, which is available at the MoCT’s website at: http://mevzuat.basbakanlik.gov.tr/Metin.Aspx?MevzuatKod=9.5.14369&Mevzuatiliski=0&sourceXmlSearch=T%u00fcrkiye+%u2013+Ab+Kat%u0131l%u0131m+%u00d6ncesi+Yarc%u0131m+Arac%u0131, published in the Official Gazette of Turkey, No:27730, on 15.10.2010.

The Contractor shall, within two weeks from the signature of the contract by both parties, contact the Contracting Authority in order to receive information about the VAT exemption and Special Consumption Tax (SCT), Motor Vehicle Tax, Special Communication Tax, and/or taxes of equivalent effect, stamp or registration duties or any other charge having equivalent effect and the Customs procedures. The Contractor will use its best endeavours to facilitate customs procedures and the freedom from clearance and taxes in accordance with Annex V – Tax and Customs Arrangements.

Article 9	General Obligations

9.9	The Contractor shall take the necessary measures to ensure the visibility of the European Union financing or co-financing. These measures must comply with the rules laid down and published by the Commission on the visibility of external operations: https://ec.europa.eu/europeaid/funding/communication-and-visibility-manual-eu-external-actions_en

All projects /contracts implemented under this program shall comply with the Visibility Guidelines for European Commission Projects in Turkey published by the EU Delegation to Turkey, at

http://www.avrupa.info.tr/AB_Mali_Destegi/Gorunurluk,Visi.html

Article 10	 Origin

## 10.1	All goods purchased must originate in a Member State of the European Union or a country covered by the Instrument for Pre-accession Assistance (IPA) Programme. For these purposes, ‘origin’ means the place where the goods are mined, grown, produced or manufactured and/or from which services are provided. The origin of the goods must be determined according to the EU Customs Code or to the relevant international agreement applicable.

Article 11	Performance guarantee

11.1	The amount of the performance guarantee shall be 10 % of the total Contract price, including any amounts stipulated in addenda to the Contract.

Article 13	Programme of implementation of tasks

13.2	The supply, delivery, installation, putting into operation, inspection, testing, calibration and training of goods will be completed in 360 (three hundred sixty) calendar days starting from the date of signature of the contract by both parties. (For the implementation details, please also refer to Appendix A to Special Conditions).

A general outline of the system which shows the working mechanism with a graphic shall be provided in hardcopy and softcopy in delivery in the implementation period.

When required by national and/or international regulations, all the costs relating to any permission, licensing, certification, testing, calibration or other documentation of the supplies shall be borne by the Contractor.

Article 14	Contractor’s drawings

14.1	The Contractor shall prepare final design of vehicle according to the technical details in the Technical Specifications maximum in 3 (three) weeks after the contract signature and submit them for the approval of Contracting Authority.

The Contracting Authority will provide the comments on draft drawing in 15 days. Within 15 calendar days of receiving comments on the draft final drawing from the Project Manager identified in the contract, the Contractor should submit the final drawing.

Following the signing of the contract, one of the pre-production model will also be produced by the Contractor and submitted to the approval of Contracting Authority. The production of equipment shall be initiated following the approval to be taken from the Contracting Authority.

Article 17	Patents and licences

17.1	In addition to the general provision of this article in the General Conditions, the Contractor indemnify the Contracting Authority and the Project Manager against any claim resulting from the use, as specified in the contract of patents, licenses, drawings, models or brand or trademarks.

Article 18	Commencement order

18.1	The period of implementation of tasks will commence on the date of signature of the contract by both parties.

Article 19	Period of implementation of the tasks

19.1	The period of implementation of the tasks is 360 (three hundred sixty) calendar days for the supply, delivery, installation, putting into operation, inspection, testing, calibration and training of goods after the date of signature of the contract by both parties and following 1 (one) year for the warranty as from the issuance of the provisional acceptance. (For the implementation details, please also refer to Appendix A to Special Conditions).

Article 24	Quality of supplies

24.2	In addition to the provision of this Article in the General Conditions, the supplies purchased under this contract shall conform to the standards mentioned in the Technical Specifications.

Supply, delivery, including installation, integration and final customization must include all needed parts, accessories and consumables required for the supplies to be presented for provisional acceptance fully installed, operational and ready for use. Consumables, accessories, parts and documentation used during delivery, installation, integration and customization before provisional acceptance must therefore be anticipated and calculated into the offer. It shall be the sole responsibility of the Contractor to ensure that all pre-requisites for the completeness of the supply delivery are met before its commencement.

The Contractor must keep the work site(s) clean and safe against any hazard (e.g. fire, etc.) during all supply stages until provisional acceptance.

The Contractor must provide the necessary measures to prevent any damage during delivery, installation, integration and customization stages. If any damage occurs during delivery, installation, integration and customization stages, the Contractor must appropriately rectify it.

There shall not be any mechanism on the proposed products that provides access for the third parties to any kind of the institution’s data out of the Beneficiary institution’s knowledge. Otherwise, the Contractor will be hold judicial and administratively responsible on a related illegal occasion.

Besides, Contractors will also ISO 9001 and Service Place Competence Certificates of the manufacturing company (or equivalent certificate) and Highways Type Approval Certificates (or equivalent certificate) for vehicles to be delivered at the stage of inspection to the Contracting Authority.

Article 25   Inspection and testing

25.2	The inspection and testing prior to provisional acceptance will take place at the location where the supplies are delivered, installed and put into operation.

The Supplier shall deliver, put into operation supplied equipment and hardware and other supplies, perform other related installation works as required by the Technical Specifications, load the software onto computers, and carry out the necessary checks and tests to ensure that supplied equipment, hardware is fully operational.

All accidents or mishaps that can occur during inspection and acceptance due to faulty manufacture of the equipment shall be the responsibility of the Contractor.

The inspection and testing of all supplies will be started and completed within a maximum of 30 calendar days after each delivery. During the inspection and testing procedure, the quantities, the technical performances, the technical specifications, and technical documentation will be verified. At least 2 weeks before the inspection and testing, the Contractor will inform the Contracting Authority about the schedule for inspection and testing procedures. During testing of the equipment the relevant Beneficiaries’ staff shall contribute the procedure. After testing period, if all requirements are satisfied, the Beneficiary shall issue a test acceptance report.

Article 26	General principles for payments

26.1	Payments shall be made in euros.

Payments shall be authorised and made by Central Finance and Contracts Unit, Eskişehir Yolu 4.Km 2180 Cadde No: 63 C-Blok 06510 Söğütözü, Ankara, Turkey

The Contractor must inform the Delegation of the European Union to Turkey, at Uğur Mumcu Caddesi No:88 Kat:4, Gaziosmanpaşa, Ankara, Turkey, thereof by sending a copy of the correspondence.

26.3	By derogation, the final payment to the Contractor of the amounts due shall be made within 90 days after receipt by the Contracting Authority of an invoice and of the application for the certificate of provisional acceptance.

26.5	In order to obtain payments, the Contractor must forward to the authority referred to in paragraph 26.1 above:

a)	For the 40% pre-financing, the pre-financing guarantee:

When (i) the pre-financing requested is equal or below EUR 300 000 and (ii) the Contracting Authority does not require a financial guarantee following a risk assessment, by derogation from article 26.5 of the General Conditions no pre-financing guarantee is required.

b)	For the 60 % balance, the invoice(s) in triplicate together with the request for provisional acceptance of the supplies.

Article 28	Delayed payments

28.2	By derogation from Article 28.2 of the General Conditions, once the deadline laid down in Article 26.3 has expired, the Contractor shall, upon demand, be entitled to late-payment interest at the rate and for the period mentioned in the General Conditions. The demand must be submitted within two months of receiving late payment.

Article 29	Delivery

29.3	The packaging shall become the property of the recipient subject to environmental considerations.

29.5/6/7	Delivery of equipment shall be accompanied by a note showing the contract reference number, publication reference (EuropeAid/136649/IH/SUP/TR) and the delivery address. The supply shall include all necessary documents as specified herein such as operating and maintenance manuals, drawings, material certificates, conformity certificates, test certificates, certificates of origin, planning, packing lists and others as necessary.

All packages must be marked as follows:

Publication Reference: EuropeAid/136649/IH/SUP/TR

Supply Contract: Supply for Improving the Crime Scene Investigation Capacity of Turkey-Relaunch

Supply address:

(The destination port of Supplies, crate identification, etc. shall be clearly indicated with indelible paint on the external surface of the adjacent faces of each case or package)

Important remark: In case packing includes waterproof barriers, packages shall bear the mention: “DO NOT OPEN – WATERPROOF BARRIER” / “LÜTFEN AÇMAYINIZ – SU YALITIM BARİYERİ” in red characters.

Article 31	Provisional acceptance

The Certificate of Provisional Acceptance must be issued using the template in Annex C11.

The supplies shall be taken over by the Contracting Authority when they have been delivered in accordance with the contract, have satisfactorily passed the required tests, or have been commissioned as the case may be, and a certificate of provisional acceptance has been issued or is deemed to have been issued. The Contractor may apply, by a notice to the Project Manager for a certificate of Provisional Acceptance when supplies are ready. For further details, please refer to Article 31 of the Annex I: General Conditions.

Article 32	Warranty obligations

32.6	The Contractor shall warrant that the supplies are new, unused, of the most recent models and incorporate all recent improvements in design and materials. The Contractor shall further warrant that none of the supplies have any defect arising from design, materials or workmanship.

Apart from the warranty provided by the Contractor, all equipment must have commercial warranty that must remain valid for 2 (two) years after provisional acceptance.

In case of any failure and manufacturing defects that may occur within the warranty period, Contractor must intervene the situation at the latest within 3 days after notification and repair the equipment within 10 days free of charge. Equipment that cannot be repaired will be replaced with a new one free of charge. No additional cost will be borne by the Contracting Authority or the Beneficiary.

The time will be added to the warranty period due to any fault. Defects cannot be solved within the period (resulting from the corporate losses) will be covered by the supplier.

32.7	The warranty must remain valid for 1 (one) year after provisional acceptance.

Article 33	After-sales service

33.1	Not applicable

Article 40	Settlement of disputes

40.4	Any disputes arising out of or relating to this Contract which cannot be settled otherwise shall be referred to the exclusive jurisdiction of Courts of Ankara in accordance with the national legislation of the state of the Contracting Authority.

Article 44	Data Protection

Not applicable.

- * * *

Such risk assessment is required, for example, when a company is awarded a contract without itself meeting the selection criteria, but relying on the capacity of another company.