# VOLUME 4

# BILL OF QUANTITY

4.1.	PRICING PREAMBLE

  - RESTORATION +

CONSTRUCTION WORKS

4.3.	MECHANICAL WORKS

4.4.	ELECTRICAL WORKS

# 4.1. PRICING PREAMBLE

4.1.1.General

This contract is a unit price contract. All the projects, general and special technical specifications, detail drawings and other information of works that will be applied through out the constructions have been provided by the Contracting Authority.

However, due to the general character of restoration work, each and all of the works cannot be fully identified at the beginning. Therefore, the authorised Supervisor of the Contracting Authority who is full time present at Site will have to take some decisions as the evidences come out and decision factors become more clear. The decisions of the Supervisor are usually choosing one of the alternatives, setting up priorities or deciding about the quality of an end product. In this context, it is the responsibility of the Contractor to achieve approval of his workshop drawings and closely follow the work step by step.

In principle, the contract price (prices in the bill of quantities) of this tender cover material, labour, transportation, material losses, general expenses and other costs of the task, including all incidental (indirect costs and profit) and contingent expenses to construct, complete and maintain the works in accordance with the contract.

The coding of the works has been prepared in connection with unit rate descriptions of General Directorate of Foundations. Items that are coded with V 0000 are of this nature. Where no equivalence was found, the descriptions of Ministry of Public Works are referred and they are coded as 00,000 or special unit price descriptions are made which are coded with SP (Special Price). When necessary a brief explanation is made in the Technical Specifications which prevail over the standard (governmental) description of the item in both reference documents.  The measuring and pricing section of each individual or group of work constitute the complementing conditions of each code and the relevant description.

The bill of quantities must be read with all the other contract documents and the Contractor shall be deemed to have thoroughly acquainted himself with the detailed descriptions of the works to be done and the way in which they are to be carried out. All the works must be executed to the satisfaction of the Supervisor who is the authorized representative of the Contracting Authority at the Site.

The work items that are necessary to complete the works or stated in the Technical Specifications or Drawings but forgotten to be included in the Bill of Quantities should be included in the tender prices of the tenderer. Such costs should be accepted as covered in the cost of the tenderer.

4.1.2. Quantity of Items

The quantities set forth against the items in the bill of quantities will be considered to be provisional and reflect the estimates made at the time of proposal. There is no guarantee to the Contractor that he will be required to carry out the quantities of work indicated in the bill of quantities and the final quantities may result with minor modifications.

When pricing items, reference should be made to the conditions of contract, the specifications and relevant drawings for directions and descriptions of work and materials involved.

Save where the technical specifications or the bill of quantities specifically and expressly state otherwise, only permanent works are to be measured. Works will be measured net to the dimensions shown on the drawings or ordered in writing by the Supervisor, save where described or prescribed elsewhere in the contract.

In adjusting extras or variations on the contract, works will be measured on the same basis as that on which the quantities were prepared. All works that need to be done while implementing and completing an item that is not specifically mentioned in the Technical Specifications or Unit Price Descriptions or BoQ or drawings will be accepted as included in the unit cost of each item.

No allowance will be made for loss of materials or volume thereof during transport or compaction.

4.1.3. Units of Measurement

The units of measurement used in the annexed technical documentation are those of the International System of Units (SI). No other units may be used for measurements, pricing, detail drawings etc. (Any units not mentioned in the technical documentation must also be expressed in terms of the SI.)

Abbreviations used in the bill of quantities are to be interpreted as follows:

mm		means	millimetre

m		means	metre

m2		means	square metre

m3		means	cubic metre

kg		means	kilogram

ton		means	tonne (1000 kg)

pcs		means	pieces

e.a		means	each

set		means	set

h		means	hour

Ls		means	Lump sum

km		means	kilometre

l		means	litre

%		means	per cent

m / m		means 	man-month

m / d		means 	man-day

## 4.1.4 Terms Relating To Payments

The method for measuring completed works for payment must be in accordance with Article 47 of the Special Conditions (measurement), save where Bill of Quantities, "Description of the items of the work" provides otherwise.

The provisional sums/contingencies in the bill of quantities must be used in whole or in part at the discretion of the Supervisor and approval of the Contracting Authority.

Each item in the bill of quantities for which payment is to be made in a lump sum, and for which no payment schedule is provided, must be paid after the work covered by the lump sum has been completed to the satisfaction of the Supervisor.

## 4.1.5  Pricing

All items must be priced in EURO.

The prices and rates inserted in the bill of quantities are to be the full inclusive values of the works described under the items, including all costs and expenses which may be required in and for the construction of the works described together with any temporary works and installations which may be necessary and all general risks, liabilities and obligations set forth or implied in the documents on which the tender is based. It will be assumed that establishment charges, profit and allowances for all obligations are spread evenly over all the unit rates.

The Contractor confirms that the sum entered into the tables , together constituting the contract price are for works completed in all respects  to have a fully functioning building fit for the use and purpose..

Rates and prices must be entered against each item in the bill of quantities. The rates will cover all tax, duty or other liabilities which are not stated separately in the bill of quantities and the tender.

## 4.1.5  Taxes

The tender price must not include VAT, taxes, customs and import duties that are levied in accordance with the Turkish laws and regulations on the production, manufacture, sale and transport of the Contractor's plant, machinery, materials and supplies to be used on or furnished under the contract. For tax and customs provisions please refer to Volume 6 .

## 4.1.6. Overheads

In the bill of quantities, rates and prices will be entered by the Contractor in the appropriate columns in EURO. In the Unit Price column in the Bill of Quantities Unit Rates shall include the overheads. "Overheads" shall be deemed to cover:

-	Profit

- Head Office charges

- Site Supervision and Site Staff costs and expenses

- Transport of labour and travelling allowances

- Use of protective clothing or equipment

- Any statutory or incidental charges levied on the employment of labour

- Overtime, unless specifically ordered or subsequently sanctioned in writing by the Supervisor

- Time lost due to inclement weather

- Insurances of whatsoever nature

- Holiday and sickness pay or benefits

- Use, repair and sharpening of small tools

- All non-mechanically operated equipment, erected scaffolding, staging and trestles, protective clothing, artificial lighting, storage facilities and the like that may be in general use on the site

- All other liabilities and obligations whatsoever

4.1.8.	Summary of Bill of Quantities

| Bill No | #### Description of the works | Amount EURO |
| --- | --- | --- |
| 3.5.1. | SCAFFOLDINGS FOR WORKS | ………………… |
| 3.5.2. | EARTH WORKS AND FILLINGS | ………………… |
| 3.5.3. | REMOVALS AND DEMOLITIONS | ………………… |
| 3.5.4. | TREATMENT OF STONE ELEMENTS | ………………… |
| 3.5.5. | RESTORATION OF MASONRY WALLS + VAULTS | ………………… |
| 3.5.6. | RESTORATION AND TREATMENT OF WALL SURFACES | ………………… |
| 3.5.7. | RESTORATION AND TREATMENT OF WOODEN ELEMENTS | ………………… |
| 3.5.8. | RESTORATION OF METALWORK | ………………… |
| 3.5.9. | INFRASTRUCTURE | ………………… |
| 3.5.10. | NEW FLOORING + SKIRTING | ………………… |
| 3.5.11. | NEW WALLS | ………………… |
| 3.5.12. | WALL COVERINGS AND FINISHES | ………………… |
| 3.5.13 | ROOFING | ………………… |
| 3.5.14. | NEW METALWORK S | ………………… |
| 3.5.15. | DOORS AND WINDOWS | ………………… |
| 3.5.16. | FINISHES | ………………… |
| A | ### SUB TOTAL (RESTORATION AND CONSTRUCTION WORKS) | ………………… |
| 3.5.17. | MECHANICAL WORKS | ………………… |
| 3.5.18. | ELECTRICAL WORKS | ………………… |
| B | ### TOTAL (RESTORATION AND CONSTRUCTION + MECHANICAL + ELECTRICAL) | ………………… |
| C | ### CONTINGENCIES (10 % of TOTAL(B)) | ………………… |
|  | ### TENDER TOTAL (B+C) | ………………… |